**Minutes of Meeting**

**Date & Time:** 30 Jan 2025, 14:06  
**Attendees:** Sumathi, Darshan, Karthika, Sriram, Jayakumar

**Prepared by:** Karthika Vijayakumar Gayathri

**Agenda:**

* Updates on tasks
* Any blockers or challenges
* Plans for the day

**Discussion:**

1. **Karthika:**
   * **What was done:** Completed admin booking code and admin login API
   * **What will be done:** Will start working with Sriram for the admin login integration with frontend . Will take up the test cases for admin booking & login with Sumathi if the frontend integration is completed.
   * **Blockers/Challenges:** None
2. **Sumathi:**
   * **What was done:** Worked on frontend-backend integration, but user login and forgot password still have issues
   * **What will be done:** Continue working on resolving login and forgot password integration issues.
   * **Blockers/Challenges:** Encountered issues with login and forgot password functionality.
3. **Darshan:**
   * **What was done:** Learning and testing SonarQube
   * **What will be done:** Setting up the CI Pipeline
   * **Blockers/Challenges:** None
4. **Sriram:**
   * **What was done:** Completed API integration for user registration, pending notification handling.
   * **What will be done:** Focus on user login issues and error handling (404/422 errors) and begin basic static homepage.
   * **Blockers/Challenges:** Encountering errors in user login API integration.
5. **Jayakumar:**
   * **What was done:** Implemented test environment to evaluate system integration
   * **What will be done:** Integrating Docker registry with ArgoCD
   * **Blockers/Challenges:** None

**Action Items:**

* User login integration with frontend
* Admin login integration with frontend
* CI Pipeline setup
* Integrating Docker registry with ArgoCD
* Frontend development
* If the integration gets completed earlier that ETA, will start with test cases

**Next Standup**

**Date & Time:** 03 February 2025