**Minutes of Meeting**

**Date & Time:** 03 Feb 2025, 11:14  
**Attendees:** Sumathi, Darshan, Karthika, Jayakumar, Tony

**Prepared by:** Karthika Vijayakumar Gayathri

**Agenda:**

* Updates on tasks
* Any blockers or challenges
* Plans for the day

**Discussion:**

1. **Sumathi:**
   * **What was done:** Worked on backend and frontend integration for user login. Logged issues in JIRA for any bugs found.
   * **What will be done:** Continue working on integration with Sriram. Prepare for admin login integration.
   * **Blockers/Challenges:** None
2. **Karthika:**
   * **What was done:** Started working on the admin login integration with the frontend. Assigned a task in JIRA.
   * **What will be done:** If the admin login integration gets completed , will begin testing scenarios.
   * **Blockers/Challenges:** Flagged an issue in JIRA, needs to provide priority details.
3. **Darshan:**
   * **What was done:** Started with setting up the CI pipeline
   * **What will be done:** Setting up the CI Pipeline
   * **Blockers/Challenges:** None
4. **Tony:**
   * **What was done:** Completed learning the concepts of datadog
   * **What will be done:** Implementation of datadog
   * **Blockers/Challenges:** None
5. **Jayakumar:**
   * **What was done:** Started with integrating Docker registry with ArgoCD
   * **What will be done:** Complete the integration of Docker registry with ArgoCD
   * **Blockers/Challenges:** None

**Action Items:**

* User login integration with frontend
* Admin login integration with frontend
* CI Pipeline setup
* Integrating Docker registry with ArgoCD
* Frontend development
* If the integration gets completed earlier that ETA, will start with test cases

**Next Standup**

**Date & Time:** 05 February 2025