**Date & Time:**15 Feb 2025, 9:00PM  
**Attendees:**Sumathi, Darshan, Karthika, Jayakumar, Tony, Sriram  
**Prepared by:** Tony Joshua Kanaka

**Agenda:**

• Updates on tasks

• Any blockers or challenges

• Plans for the day

**Discussion:**1. **Sumathi:**  
**What was done:**Worked on booking unit testing for the user.  
**What will be done:**Will work on fixing backend and frontend integration for booking module for user and admin.  
**Blockers/Challenges:** None

2. **Karthika:**  
**What was done:**Implementing unit test cases for admin booking.  
**What will be done:**Documenting test cases on admin and user booking. **Blockers/Challenges:**None

3. **Darshan:**  
**What was done:**Started with integration of Sonar Qube with CI pipeline.  
**What will be done:**Will work on the issues faced regarding the sonar token **Blockers/Challenges:** Faced issues with Sonar Qube Token

4. **Tony:**  
**What was done:**Started documenting MongoDB learning for training session.  
**What will be done:**Preparing for Datadog training session. **Blockers/Challenges:** None

5. **Jayakumar:**  
**What was done:**Finished training session on Kubernetes. **What will be done:**Document ArgoCD, CrossPlane & Helm.  
**Blockers/Challenges:** None  
  
6. **Sriram:**  
**What was done:**Finished 80% of home page landing for Wednesday’s Wicked Adventures. **What will be done:**Showcasing the Demo of the homepage. **Blockers/Challenges:** None

**Action Items:**

* Complete booking module integration (User & Admin).
* Document test cases for admin and user booking.
* Fix SonarQube token issues in the CI pipeline.
* Finalize MongoDB training and prepare for Datadog session.
* Document ArgoCD, CrossPlane, and Helm.
* Showcase the homepage demo for Wednesday’s Wicked Adventures

**Next Standup**  
**Date & Time: 18 February 2025**